# Daily Standup Meeting

| MainsAuction | Group Name: Mains |
| --- | --- |
| Sprint Number: 3 | Date and Time: 12.03.2026 |

List of attendance:

- Name: Elysia						Attended? NO

- Name: Lee						Attended? YES

- Name: Gaia						Attended? YES

- Name: Sell						Attended? YES

- Name: Khalid                                                                                    Attended? NO

Project Progress:

Team Member (1): Name: Elysia

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (2): Name: Lee

- What did you accomplish yesterday?

Answer: Created more unit tests, for auction this time. Will get started on integration testing as more code gets written

Test Run Successful. Total tests: 33 Passed: 33 Total time: 10,2422 Seconds

- What will you do today?

Answer: Look over the code I and the others have made so I’m prepared for when new models and interfaces are added.

- What obstacles are impeding your progress?

Answer: I need more code developed for me to create unit tests connected to their functions.

Team Member (3): Name: Gaia

- What did you accomplish yesterday?

Answer: Planned and began BidService implementation.

- What will you do today?

Answer: Implement BidService using the custom BidList (linked list, O(1) insert) and AuctionBST for O(log n) auction lookup. Add bid validation and history tracking. Implement admin approval system . AdminService with approve/reject methods, Pending/Active auction status flow.

- What obstacles are impeding your progress?

Answer: database implementation pending so cant integrate that yet

Team Member (4): Name: Sell

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name: Khalid

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller